## Slide 1: Welcome on Board Project life cycle
Have fun!
HELLO
GOOD JOB!
Here is where our journey begins

## Slide 2: Project Life Cycle
Analysis
Design
Development
Testing
02
03
04
01
05
Deployment

## Slide 3: Analysis phase 01
Go Ahead
Let’s do it!

## Slide 4: Analysis phase
Inputs :
Meet with the client to gather the requirements
or Get the proposal file without meeting with the clients.
Outputs :
Proposal file if not found
Scope of work for the project
Wireframes for the project portals “app / web / dashboard”
Flowcharts
User-stories
Review design if fits requirements
Write CR points
Organize Kickoff meeting to deliver the project business to the team.

## Slide 5: Design phase 02
Go Ahead
Let’s do it!

## Slide 6: Design phase UI/UX
Inputs :
Attends the Kickoff meeting to receive the project business from analyst.
Receive Wireframes from analyst
Outputs:
Send final design screens / pages to the analyst
Design Logo

## Slide 7: Design phase UI Developer
Inputs :
Attends the Kickoff meeting to receive the project business from analyst.
View Design from UI/UX.
Or Receive Wireframe directly from analyst
Outputs:
Coding the design and making it more interactive.

## Slide 8: Development phase 03
Go Ahead
Let’s do it!

## Slide 9: Development phase Mobile Developer
Inputs :
Attends the Kickoff meeting to receive the project business from analyst.
View Wireframes from analyst
Read User-story from analyst
View Flowchart from analyst
View Design from designer
Receive APIs from backend developer
Outputs:
Coding the design by reading the user-story with the of wireframes and flowcharts and make it useable.
Resolve user-stories and the bugs\issues if any.

## Slide 10: Development phase Backend Developer
Inputs :
Attends the Kickoff meeting to receive the project business from analyst.
View Wireframes from analyst
Read User-story from analyst
View Flowchart from analyst
View UI design if any from UI developer.
Outputs:
Coding the design by reading the user-story with the of wireframes and flowcharts and make it useable.
Send APIs to mobile developer if any.
Resolve user-stories and the bugs\issues if any.

## Slide 11: Testing phase 04
Go Ahead
Let’s do it!

## Slide 12: Testing phase
Inputs :
Attends the Kickoff meeting to receive the project business from analyst.
Test the system after coding feature by feature and test all system
Outputs:
Write issues / bugs / tasks if any to developer [backend / mobile]
Check that the system fits with requirements along with the analyst.
Use-case testing

## Slide 13: Deployment phase 04
Go Ahead
Let’s do it!

## Slide 14: Deployment phase
Inputs :
Tester or Analyst make a demo meeting to deliver one or more modules of the system after coding and testing.
Or deliver all the system after coding and testing.
Outputs:
Gets notes from the client.
Write/send minutes of meeting with the points are discussed and the notes are taken to the client and project team. (General case after any meeting)

## Slide 15: Thanks!
Have fun!
Do the best
GOOD JOB!
Here is where our journey ends